Muaaz Ismail

CIS 4374 - Homework 3: Agile Planning

Project: Smart Parking Platform

1. Product Backlog

I put together the backlog for the parking app. I tried to cover all the bases so we have a solid list to pull from. It comes out to 45 items total, split into Login, UI, Backend, and Reporting.

Login:

Driver registration and account creation

Standard email/password login

Password reset flow

Two-Factor Authentication (2FA) for operators

Session management (Auto-logout when inactive)

UI (User & Operator):

User: Home screen with an interactive map

User: Search bar to find parking locations

User: Filters for price, distance, and availability

User: Parking spot details page (photos, price, address)

User: Reservation checkout screen

User: Digital payment form (credit card)

User: Profile management (Edit name, car info, etc.)

User: Reservation history list

Operator: Dashboard overview (Total spots, revenue)

Operator: Add/Edit parking garage form

Operator: Update real-time spot availability

Operator: Set dynamic pricing rules

Operator: View current occupancy status

Operator: Profile settings

Operator: View customer reviews/feedback

Backend Processes:

User authentication API

Parking spot search API

Real-time availability sync service

Reservation booking service

Payment gateway integration (Stripe/PayPal)

Notification service (Email/SMS)

Operator garage CRUD API

Occupancy tracking algorithm

Pricing calculation engine

Refund processing service

Geofencing/Location service API

Database schema for users

Database schema for parking spots

Database schema for reservations

Database schema for transactions

Reporting:

User: Past receipts download

User: Total spending summary

Operator: Daily revenue report

Operator: Occupancy rate graph

Operator: Peak hours analysis

Operator: Export financial data (CSV/PDF)

Admin: User growth report

Admin: System usage analytics

Operator: Monthly performance dashboard

User: Environmental impact tracker (CO2 saved)

2. Sprint 1 Backlog Plan

For Sprint 1, I didn't want to overcommit. I decided to focus on the foundational elements first. There's no point building payments if users can't even log in yet. So, Sprint 1 will be:

Driver registration and login screens (UI)

Password reset backend

Basic interactive map UI (no live data yet, just the map)

User authentication API

Database schemas for users

3. Agile Board Screenshot